## Slide 1
PROJECT ASSESSMENT (PSA) — INTEGRATED LIFECYCLE DEFENSE
AI-Driven Software Schedule Prediction & Multi-Tenant Task Management SaaS
Comprehensive Implementation of the 19 Required Integrated Project Lifecycle Stages: Software Project Management (SPM), Artificial Intelligence (AI/ML), and Cybersecurity
Academic Supervisors: Mr. Igila Solomon (Lecturer) & Mr. Ibrahim I.A. Semester Seven | Department of Computer Science & Software Engineering

## Slide 2
REQUIRED INTEGRATED PROJECT LIFECYCLE
Executive Summary & Academic Mandate Integration
Semester 7 PSA | AI Schedule Prediction & Task Management SaaS | Supervisors: Mr. Igila Solomon & Mr. Ibrahim I.A.
1. PSA Problem Statement
• Assigned Topic: Machine-learning based software schedule prediction.
• Core Problem: Software project schedule slippage causes catastrophic financial and operational damage.
• Mandate: Develop a predictive model estimating whether a software project will conclude within its planned schedule.
• Integration: Apply software project management principles to plan, control, secure, test, document, and evaluate the system.
2. Tri-Pillar Architecture
• SPM Pillar: WBS, Critical Path Method (CPM), PERT, 5x5 risk matrix, EVM monitoring, and quality review gatekeeping.
• AI/ML Pillar: China dataset (N=499) schedule classifier + Desharnais (N=81) task effort regressor + 10,000 Monte Carlo runs.
• Cybersecurity Pillar: Pooled multi-tenancy, strict IDOR prevention, tenant-scoped queries, and RBAC quality governance.
3. Key Verification Results
• Next.js 16 Client: Interactive Kanban, Manager What-If simulator, and Engineer 'My Tasks' workspace.
• Backend & Security: 16/16 Jest integration tests passed (100% pass rate).
• FastAPI ML Microservice: 11/11 Pytest tests passed (100% pass rate).
• Production Build: 0 compile errors across all 10 application routes.

## Slide 3
REQUIRED INTEGRATED PROJECT LIFECYCLE
1. Project Initiation & Business Justification
Semester 7 PSA | AI Schedule Prediction & Task Management SaaS | Supervisors: Mr. Igila Solomon & Mr. Ibrahim I.A.
Project Charter & Initiation Context
• Project Title: Multi-Tenant Task Management SaaS with Predictive AI Scheduling.
• Trigger Event: Industry surveys (Standish Group CHAOS Report) demonstrate that over 66% of software projects exceed their planned schedule and budget.
• Primary Objective: Provide engineering leadership with empirical, machine-learning-calibrated schedule adherence predictions to eliminate subjective estimation bias.
• Business Case: Enabling early detection of schedule deficit allows project managers to proactively de-scope, negotiate delivery timelines, or allocate developer capacity.
Strategic Value & Academic Alignment
• Financial Protection: Mitigates breach-of-contract penalties, runaway contractor costs, and client turnover.
• Operational Resilience: Replaces gut-feel milestone planning with statistical confidence percentiles (P50, P85, P95).
• Academic Justification: Fulfills the exact PSA syllabus by demonstrating how artificial intelligence directly reinforces software engineering management and cybersecurity.
• Governance Baseline: Approved via formal Project Charter defining business scope, constraints, and stakeholder roles.

## Slide 4
REQUIRED INTEGRATED PROJECT LIFECYCLE
2. Stakeholder Identification & Governance RACI Matrix
Semester 7 PSA | AI Schedule Prediction & Task Management SaaS | Supervisors: Mr. Igila Solomon & Mr. Ibrahim I.A.
Stakeholder Hierarchy
• Platform SuperAdmin: Oversees multi-tenant ecosystem health, tenant provisioning, audit logs, and account suspension.
• Organization Admin: Manages organization workspaces, teams, billing plan, and member invitations.
• Project Manager: Establishes project deadlines, story point budgets, runs ML simulations, and approves tasks in review.
• Software Engineer (Member): Executes work, logs progress, and submits deliverables for quality review.
RACI Governance Allocation
• Project Initiation & Budgeting: Org Admin (Accountable), PM (Responsible), SuperAdmin (Informed).
• Task Story Point & Complexity Sizing: Project Manager (Accountable), Engineer (Consulted/Responsible).
• ML Schedule Simulation & Target Sizing: Project Manager (Accountable/Responsible), Engineer (Informed).
• Task Execution & Review Submission: Engineer (Responsible), Project Manager (Accountable for approval).
• Tenant Data Boundary & Isolation Enforcement: Backend Gateway Middleware (Automated Invariant).
• External Academic Review: Course Lecturers Mr. Igila Solomon & Mr. Ibrahim I.A. (Stakeholder Governance).

## Slide 5
REQUIRED INTEGRATED PROJECT LIFECYCLE
3. Requirements Engineering: Functional, Non-Functional & Security
Semester 7 PSA | AI Schedule Prediction & Task Management SaaS | Supervisors: Mr. Igila Solomon & Mr. Ibrahim I.A.
Functional Requirements (FR)
• FR-1: Multi-tenant organization registration, authentication, and dynamic workspace switching.
• FR-2: Kanban board with status lifecycle: Backlog -> Todo -> In Progress -> Review -> Done.
• FR-3: ML-driven task duration estimation (Desharnais model) based on story points & complexity.
• FR-4: Empirical project schedule adherence verdict (China model N=499) + delay probability.
• FR-5: Stochastic Monte Carlo throughput simulation (10,000 iterations for P50, P85, P95 dates).
• FR-6: Interactive What-If schedule target simulator with instant visual comparison.
Non-Functional Requirements (NFR)
• NFR-1 (Performance): ML inference latency < 250ms; Monte Carlo 10,000 runs < 500ms.
• NFR-2 (Reliability): 99.9% uptime; resilient offline heuristic fallbacks if ML service is unreachable.
• NFR-3 (Scalability): Decoupled microservice architecture supporting independent horizontal auto-scaling.
• NFR-4 (Usability): Modern dark-themed responsive UI with zero compile errors across all routes.
• NFR-5 (Auditability): Tamper-evident AuditLog recording all administrative actions.
Security Invariants (SEC)
• SEC-1 (Zero IDOR): Strict tenant isolation via withTenantScope query wrapper; user organization derived strictly from verified JWT.
• SEC-2 (Sanitization): express-mongo-sanitize neutralizing NoSQL injection ($gt, $ne operator injection).
• SEC-3 (Private RPC): Internal microservice endpoints gated by cryptographic X-Internal-Token header.
• SEC-4 (Quality Gatekeeping): Members strictly prohibited from marking tasks as completed (403 Forbidden).

## Slide 6
REQUIRED INTEGRATED PROJECT LIFECYCLE
4. Scope Definition & Work Breakdown Structure (WBS)
Semester 7 PSA | AI Schedule Prediction & Task Management SaaS | Supervisors: Mr. Igila Solomon & Mr. Ibrahim I.A.
WBS 100% Rule Decomposition
• WP 1.0 Project Management & Governance: Initiation, charter, stakeholder RACI, and PERT schedule.
• WP 2.0 Machine Learning Microservice Tier:
• • 2.1 Desharnais dataset ingestion & DecisionTree effort training.
• • 2.2 China benchmarking dataset (N=499) schedule classifier & regressor.
• • 2.3 Vectorized NumPy Monte Carlo stochastic throughput simulator.
• • 2.4 FastAPI RPC endpoints with Pydantic validation & internal token security.
• WP 3.0 Multi-Tenant Backend Gateway Tier:
• • 3.1 MongoDB discriminator-key pooled multi-tenant collections.
• • 3.2 JWT authentication, bcrypt password hashing & multi-organization switching.
• • 3.3 Tenant-scoping middleware (tenantScope.js) & audit logging.
WBS Execution Packages (Continued)
• WP 4.0 Frontend Client Application Tier:
• • 4.1 Next.js 16 App Router architecture with Tailwind CSS dark theme.
• • 4.2 Interactive Kanban board with drag/select status transitions.
• • 4.3 Schedule Adherence Verdict Card with Explainable AI (XAI) risk drivers.
• • 4.4 Interactive What-If Schedule Target Stepper & live comparison.
• • 4.5 Dedicated Engineer 'My Tasks' workspace with expected deadlines.
• WP 5.0 Software Quality Assurance & Security:
• • 5.1 Jest/Supertest backend integration suite (16/16 tests passing).
• • 5.2 Pytest ML microservice test suite (11/11 tests passing).
• WP 6.0 Evaluation, Documentation & Defense:
• • 6.1 8 complete markdown artifacts in /docs + PowerPoint defense slides.

## Slide 7
REQUIRED INTEGRATED PROJECT LIFECYCLE
5. Resource Planning & Responsibility Allocation
Semester 7 PSA | AI Schedule Prediction & Task Management SaaS | Supervisors: Mr. Igila Solomon & Mr. Ibrahim I.A.
Resource Allocations
• Lead Architect & Full-Stack Developer: System design, multi-tenant Express backend, Next.js UI.
• Machine Learning Engineer: Data preprocessing, model training, hyperparameter tuning, FastAPI.
• Cybersecurity Specialist: Threat modeling, IDOR mitigation, JWT implementation, automated tests.
• Software Project Manager: WBS, PERT scheduling, RACI matrix, quality plan, stakeholder reporting.
Team Capacity Constraints
• Empirical Discovery: China dataset analysis reveals team size is a critical determinant of calendar duration.
• Brooks's Law Scaling: Adding developers creates sublinear speedup due to communication overhead:
• Scaling Factor = (TeamSize / 2.5)^0.45
• Bottleneck Rule: Backlog > 40 story points with <= 2 developers triggers automated XAI warning in the UI.
Responsibility Assignment (RAM)
• Backend & Database Isolation: Lead Architect (Primary), Security Specialist (Reviewer).
• AI/ML Pipelines & Models: ML Engineer (Primary), Lead Architect (Reviewer).
• Frontend & Interactive What-If: Lead Architect (Primary), PM (Acceptance).
• Quality Gatekeeping Governance: PM (Sign-off), All Team Members (Adherence).

## Slide 8
REQUIRED INTEGRATED PROJECT LIFECYCLE
6. Effort & Cost Estimation: Desharnais Model & COCOMO II
Semester 7 PSA | AI Schedule Prediction & Task Management SaaS | Supervisors: Mr. Igila Solomon & Mr. Ibrahim I.A.
Empirical Task Effort Model (Desharnais N=81)
• Dataset: Canonical Desharnais Software Project dataset from the PROMISE repository (81 historical commercial projects).
• Features Extracted: Team experience, Manager experience, Transactions, Entities, Complexity adjustment, and Story Points.
• Algorithm: DecisionTreeRegressor with feature preprocessing pipeline.
• Model Evaluation Metrics:
• • Mean Magnitude of Relative Error (MMRE): 40.7%
• • Median Magnitude of Relative Error (MdMRE): 30.8%
• • Prediction at 25% (PRED(25)): 47.1%
• Live Inference: Embedded directly into the task modal as managers size story points.
COCOMO II & Function Point Mapping
• Agile Story Point to Function Point Conversion:
• Adjusted Function Points (AFP) = StoryPoints * ComplexityMultiplier * 4.0
• Complexity Multipliers:
• • Low Complexity: 0.75 multiplier
• • Medium Complexity: 1.0 multiplier
• • High Complexity: 1.45 multiplier
• Cost Estimation Formulation:
• Total Effort (Person-Hours) = Sum of Predicted Task Durations
• Total Project Cost = Person-Hours * Blended Hourly Rate ($65/hr)
• Contingency Reserve: 15% budget buffer allocated based on schedule risk tier.

## Slide 9
REQUIRED INTEGRATED PROJECT LIFECYCLE
7. Scheduling, Milestones & Critical Path Method (CPM / PERT)
Semester 7 PSA | AI Schedule Prediction & Task Management SaaS | Supervisors: Mr. Igila Solomon & Mr. Ibrahim I.A.
PERT Weighted Duration Formulation
• Three-Point Estimation Applied: Optimistic (O), Most Likely (M), Pessimistic (P):
• Expected Duration Te = (O + 4M + P) / 6
• Variance = ((P - O) / 6)^2
• Critical Path Analysis (CPM):
• Path 1: Model Training -> ML Service -> Backend API -> Frontend Integration
• Total Critical Path Duration: 18 Working Days (Zero Slack).
• Near-Critical Path: Multi-Tenant Security & Jest Suites (16 Working Days, 2 Days Slack).
• Schedule Buffer: 3-day project buffer inserted before final evaluation defense.
Major Project Milestones & Gantt Timeline
• M1 (Day 3): Dataset ingestion & dual ML model training complete.
• M2 (Day 6): FastAPI ML microservice validated with 11 Pytest tests.
• M3 (Day 11): Multi-tenant Node.js backend & security invariants verified.
• M4 (Day 15): Next.js frontend, Kanban, and What-If simulator compiled.
• M5 (Day 18): End-to-end integration, 16 Jest tests passed (100% rate).
• M6 (Day 20): Documentation repo & academic defense presentation finalized.

## Slide 10
REQUIRED INTEGRATED PROJECT LIFECYCLE
8. Risk Management, 5x5 Matrix & Mitigation Strategies
Semester 7 PSA | AI Schedule Prediction & Task Management SaaS | Supervisors: Mr. Igila Solomon & Mr. Ibrahim I.A.
Top Identified Risks
• R-01 (IDOR Vulnerability): Cross-tenant data leakage via forged request parameters.
• R-02 (ML Hallucination / Drift): Prediction inaccuracy on uncharacteristic project scopes.
• R-03 (Schedule Overrun): Aggressive project deadlines exceeding developer throughput.
• R-04 (Quality Regression): Unauthorized self-completion of tasks by engineers.
5x5 Qualitative Matrix
• R-01 (IDOR): Impact 5 (Catastrophic) x Likelihood 1 (Rare with controls) = Low Risk.
• R-02 (ML Drift): Impact 3 (Moderate) x Likelihood 3 (Possible) = Medium Risk.
• R-03 (Schedule Overrun): Impact 4 (Major) x Likelihood 4 (Likely) = High Risk.
• R-04 (Quality Regression): Impact 3 (Moderate) x Likelihood 2 (Unlikely) = Low Risk.
Architectural Mitigations
• Mitigation 1 (Zero-Trust IDOR): Enforce withTenantScope and JWT-derived tenant context exclusively.
• Mitigation 2 (Hybrid ML): Combine China Random Forest with deterministic Putnam fallbacks and confidence ranges.
• Mitigation 3 (Monte Carlo + What-If): 10,000 stochastic runs and manager target simulator to identify deficits.
• Mitigation 4 (RBAC Gatekeeping): Strict 403 Forbidden enforcement on members moving tasks to done.

## Slide 11
REQUIRED INTEGRATED PROJECT LIFECYCLE
9. Quality Assurance & Software Quality Control (QA/QC)
Semester 7 PSA | AI Schedule Prediction & Task Management SaaS | Supervisors: Mr. Igila Solomon & Mr. Ibrahim I.A.
Quality Assurance Standards
• SQA Framework: ISO/IEC 25010 Software Product Quality Model.
• Functional Suitability: Strict validation that all 6 core functional workflows operate reliably.
• Maintainability: Decoupled modular architecture with strict PSR/ESLint coding guidelines.
• Definition of Done (DoD): Code passes static analysis, zero TypeScript/Next.js build errors, and 100% automated test pass rate.
Automated Testing Verification
• Backend Test Suite (Jest + Supertest):
• • 16 / 16 Tests Passing (100% Pass Rate).
• • 6 Multi-tenant security & IDOR invariants.
• • 7 Authentication, RBAC, and quality review tests.
• • 3 ML client communication tests.
• ML Microservice Suite (Pytest):
• • 11 / 11 Tests Passing (100% Pass Rate).
Quality Control Gates
• Production Build Validation: Next.js 16 compiled cleanly with 0 errors across all 10 application routes.
• Quality Review Gatekeeping: Mandatory peer/manager review transition before deliverables reach completion.
• Audit Log QC: Every administrative and cross-tenant action logged with actor ID, IP address, and timestamp.

## Slide 12
REQUIRED INTEGRATED PROJECT LIFECYCLE
10. Agile/Scrum Development Approach & Sprint Cadence
Semester 7 PSA | AI Schedule Prediction & Task Management SaaS | Supervisors: Mr. Igila Solomon & Mr. Ibrahim I.A.
Agile Justification & Sprint Structure
• Framework Adopted: Agile Scrum with Kanban workflow visualization.
• Justification: Machine learning and SaaS architectures require rapid empirical feedback loops and iterative refinement.
• Sprint Cadence: 2-Week Sprints (4 Sprints total):
• • Sprint 1: ML model training, benchmarking, and FastAPI service.
• • Sprint 2: Multi-tenant backend, authentication, and security invariants.
• • Sprint 3: Next.js frontend, Kanban board, and What-If simulator.
• • Sprint 4: Review gatekeeping, multi-org switching, and defense documentation.
Scrum Ceremonies & Kanban Workflow
• Sprint Planning: Sizing user stories using Fibonacci sequence (1, 2, 3, 5, 8, 13 story points).
• Daily Standup: Monitoring WIP (Work In Progress) and identifying critical path blockers.
• Sprint Review & Demo: Testing online ML duration estimates and What-If adherence verdicts.
• Sprint Retrospective: Continuous refinement of velocity estimates.
• Kanban WIP Limits: Maximum 4 tasks per developer in 'In Progress' to prevent multitasking context switching.

## Slide 13
REQUIRED INTEGRATED PROJECT LIFECYCLE
11. Secure Software Development Life Cycle (Secure SDLC)
Semester 7 PSA | AI Schedule Prediction & Task Management SaaS | Supervisors: Mr. Igila Solomon & Mr. Ibrahim I.A.
Requirements & Design
• Security Requirements: Multi-tenant data segregation, zero cross-tenant IDOR, and role-based gatekeeping.
• Threat Modeling: Early STRIDE analysis identifying spoofing, tampering, and elevation of privilege vectors.
• Architecture Isolation: Isolating ML microservice on a private network, denying direct DB access.
Development & Coding
• Defense-in-Depth Scoping: Programmatic withTenantScope wrapper on all database operations.
• Input Sanitization: Parameter whitelisting and NoSQL operator stripping ($gt, $ne, $where).
• Cryptographic Defense: Bcrypt password hashing (10 salt rounds) and short-lived JWT access tokens.
Testing & Operations
• Automated Security Invariants: 6 automated Jest security tests verifying IDOR rejections.
• Quality Gatekeeping: Code review enforcement at the software tier preventing unauthorized task closure.
• Auditability: Platform-wide immutable audit trail for governance compliance.

## Slide 14
REQUIRED INTEGRATED PROJECT LIFECYCLE
12. Threat Modeling & Security Risk Assessment (STRIDE & IDOR)
Semester 7 PSA | AI Schedule Prediction & Task Management SaaS | Supervisors: Mr. Igila Solomon & Mr. Ibrahim I.A.
STRIDE Threat Vector Analysis
• Spoofing: Attacker forges identity -> Mitigated by cryptographically signed JWT tokens with expiration.
• Tampering: Malicious parameter injection -> Mitigated by request body sanitization and Mongoose schema casting.
• Repudiation: User denies performing sensitive action -> Mitigated by immutable AuditLog events.
• Information Disclosure: Cross-tenant data leakage -> Mitigated by strict withTenantScope filters.
• Denial of Service: Endpoint flooding -> Mitigated by express-rate-limit auth and API limiters.
• Elevation of Privilege: Member acts as Admin -> Mitigated by strict RBAC middleware.
Multi-Tenant IDOR Attack Defense
• Vulnerability Vector: Attacker changes ?organizationId=victimId in request query or body.
• Traditional Vulnerability: Applications trusting client-supplied tenant parameters suffer IDOR breaches.
• Implemented Architectural Defense:
• 1. Client-supplied organization parameters are completely stripped for non-superadmins.
• 2. req.user.organization is extracted strictly from the verified JWT server-side session.
• 3. withTenantScope ensures every Mongoose query explicitly appends { organization: verifiedOrgId }.
• Automated Verification: 100% verified in tests/security.test.js.

## Slide 15
REQUIRED INTEGRATED PROJECT LIFECYCLE
13. System Architecture & Dual-Tier AI/ML Design
Semester 7 PSA | AI Schedule Prediction & Task Management SaaS | Supervisors: Mr. Igila Solomon & Mr. Ibrahim I.A.
Tier 1: Client Tier (Presentation)
• Next.js 16 App Router (Turbopack).
• Tailwind CSS with executive dark aesthetic.
• Interactive Kanban board with live status transitions.
• AI Schedule Adherence Card & What-If Analyzer.
• Engineer 'My Tasks' Workspace with deadline tracking.
• Workspace Switcher dropdown in navigation header.
Tier 2: API Gateway & Security
• Node.js Express REST API (ESM Modules).
• MongoDB 7 with Mongoose ODM pooled collections.
• JWT Authentication & RBAC Middleware.
• tenantScope.js Defense-in-Depth Isolation.
• Immutable AuditLog service recording security events.
• Private RPC proxy invoking internal ML service.
Tier 3: Python ML Microservice
• Python 3.11 FastAPI asynchronous service.
• Desharnais DecisionTree effort regressor.
• China Benchmark (N=499) schedule delay classifier.
• China Benchmark duration regressor (months & weeks).
• 10,000-iteration stochastic Monte Carlo simulator.
• Secured via private network + X-Internal-Token.

## Slide 16
REQUIRED INTEGRATED PROJECT LIFECYCLE
14. Implementation & Full-Stack Tech Stack
Semester 7 PSA | AI Schedule Prediction & Task Management SaaS | Supervisors: Mr. Igila Solomon & Mr. Ibrahim I.A.
Core Technologies & Rationale
• Frontend: Next.js 16 App Router, React 19, Tailwind CSS, Lucide Icons.
• • Rationale: Server-side rendering, snappy client navigation, and modern dark UI.
• Backend: Node.js Express 4, Mongoose 8, Helmet, Mongo-Sanitize, CORS.
• • Rationale: High-concurrency asynchronous I/O, robust middleware ecosystem.
• Database: MongoDB 7 Multi-Tenant Pooled Collections with compound indexes.
• • Rationale: Flexible JSON document model with high-throughput indexing.
• ML Frameworks: Python 3.11, FastAPI, scikit-learn, joblib, NumPy, pandas.
• • Rationale: Industry-standard scientific libraries with sub-second inference.
Software Engineering Principles Applied
• Thin Controllers, Fat Services: Controllers handle HTTP serialization; business logic encapsulated in dedicated services.
• Defense-in-Depth: Data isolation enforced at routing, controller, and query helper levels.
• Fail-Safe Defaults: If Python ML service experiences network partition, backend automatically falls back to Putnam heuristics without service failure.
• Clean Code: Adheres to PSR/ESLint standards, strict typing, and zero lint warnings.

## Slide 17
REQUIRED INTEGRATED PROJECT LIFECYCLE
15. Comprehensive Testing Hierarchy & Verification (100% Pass Rate)
Semester 7 PSA | AI Schedule Prediction & Task Management SaaS | Supervisors: Mr. Igila Solomon & Mr. Ibrahim I.A.
1. Unit & Pytest ML Tests
• 11 / 11 Pytest Tests Passed (100%).
• Validates task duration regression ranges.
• Validates Monte Carlo stochastic distributions.
• Validates China model schedule adherence verdicts (On-Time vs Delayed).
• Validates internal token authentication.
2. Backend & Security Tests
• 16 / 16 Jest Tests Passed (100%).
• Security Invariant 1: IDOR cross-tenant read rejected.
• Security Invariant 2: Org ID parameter injection stripped.
• Security Invariant 3: Tenant task collection boundary enforced.
• Security Invariant 4: Cross-tenant project deletion blocked.
• Security Invariant 5: SuperAdmin access audit logged.
• Security Invariant 6: NoSQL operator injection neutralized.
3. RBAC & Quality Gatekeeping
• Self-service registration & org creation: PASS.
• Suspended tenant lockout (403): PASS.
• Member moving task to done blocked (403 Forbidden Quality Gatekeeping): PASS.
• Manager approving task to done (200 OK): PASS.
• Multi-org workspace creation & switching: PASS.
• Next.js 16 Production Build: 0 errors across 10 routes.

## Slide 18
REQUIRED INTEGRATED PROJECT LIFECYCLE
16. AI/ML Model Evaluation & Empirical Benchmark Defense
Semester 7 PSA | AI Schedule Prediction & Task Management SaaS | Supervisors: Mr. Igila Solomon & Mr. Ibrahim I.A.
China Dataset (N=499) Schedule Classifier
• Exact Problem: 'Estimating whether a software project will be completed within its planned schedule.'
• Dataset: 499 commercial software engineering projects from PROMISE repository.
• Algorithms Evaluated: Random Forest, Decision Tree, Logistic Regression, Linear Regression.
• Winning Model: RandomForestClassifier + RandomForestRegressor.
• Evaluation Metrics:
• • Classification Accuracy: 84.6%
• • F1-Score: 0.83 | ROC-AUC: 0.89
• • Regressor MdMRE: 28.4% | PRED(25): 52.3%
• Explainable AI (XAI): Identifies top delay drivers (scope creep, team bottleneck, complexity index).
Zenodo ISBSG Open Benchmark Defense
• Supervisor / Defense Context: The prompt specifies ISBSG dataset usage.
• Empirical Investigation:
• • Full commercial ISBSG database is proprietary and costs $3,000+ directly from isbsg.org.
• • Downloaded official open ISBSG Release 10 teaser from Zenodo (DOI: 10.5281/zenodo.268485).
• • Discovered that open teaser contains only 12 complete entries with duration data (statistically inadequate).
• Academic Defense: Adopted the canonical China Software Benchmarking Dataset (N=499), standard in IEEE/ACM software effort estimation literature.
• Documented: Fully analyzed in docs/model-evaluation.md.

## Slide 19
REQUIRED INTEGRATED PROJECT LIFECYCLE
17. Deployment, Monitoring & Project Control
Semester 7 PSA | AI Schedule Prediction & Task Management SaaS | Supervisors: Mr. Igila Solomon & Mr. Ibrahim I.A.
Deployment Topology
• Containerized Microservice Architecture: Independent Docker containers for Frontend, API Gateway, and Python ML.
• Reverse Proxy & SSL: Nginx handling TLS 1.3 termination, rate-limiting, and CORS preflight headers.
• Process Management: Uvicorn ASGI workers for FastAPI; Node.js clustering for Express API gateway.
• Local Development Ports: Next.js (Port 3000), Express (Port 5000), FastAPI ML (Port 8000), MongoDB (Port 27017).
Telemetry & Health Monitoring
• Health Probe Endpoints: GET /health on ML microservice returns real-time status and loaded model artifacts.
• Connection Pool Monitoring: MongoDB connection heartbeat and query latency tracking.
• Inference Audit Logging: Every prediction logged to PredictionLog with input features and confidence ranges.
• Error Boundary Instrumentation: Graceful degradation handling network drops between backend and ML engine.
Project Control & Variance Tracking
• Earned Value Management (EVM):
• • Schedule Variance (SV) = Earned Value (EV) - Planned Value (PV)
• • Schedule Performance Index (SPI) = EV / PV
• Empirical Throughput Tracking: Completed tasks binned by week strictly within the organization boundary.
• Stochastic Control Curves: Monte Carlo 10,000 runs establishing P50, P85, and P95 delivery confidence limits.

## Slide 20
REQUIRED INTEGRATED PROJECT LIFECYCLE
18. Incident Response & Recovery Considerations
Semester 7 PSA | AI Schedule Prediction & Task Management SaaS | Supervisors: Mr. Igila Solomon & Mr. Ibrahim I.A.
Security Incident Classification
• Tier 1 (High): IDOR cross-tenant access attempt or forged organization identifier.
• Tier 2 (High): NoSQL operator injection ($gt, $ne) payload detected in request body.
• Tier 3 (Medium): Multiple failed authentication attempts triggering brute-force rate limiter.
• Tier 4 (Low): ML microservice connectivity disruption or token mismatch.
Containment & Tenant Isolation
• Immediate Tenant Suspension: Platform SuperAdmin can suspend a compromised organization via Organization.status = 'suspended'.
• Instant Lockout: Middleware immediately rejects all requests from suspended tenants with 403 Forbidden.
• Token Invalidation: Refresh tokens invalidated in MongoDB session store upon compromise.
• Cryptographic Rotation: Automated re-issuance of JWT secrets and internal RPC tokens.
Disaster Recovery (DR) Protocols
• Database Recovery Point Objective (RPO): < 1 hour via automated incremental MongoDB snapshots.
• Recovery Time Objective (RTO): < 15 minutes to spin up replica services.
• Heuristic ML Fallback: If Python ML service is partitioned, backend seamlessly engages Putnam schedule heuristics.
• Audit Trail Preservation: Tamper-evident AuditLog preserved for forensic post-incident review.

## Slide 21
REQUIRED INTEGRATED PROJECT LIFECYCLE
19. Project Closure, Lessons Learned, Limitations & Recommendations
Semester 7 PSA | AI Schedule Prediction & Task Management SaaS | Supervisors: Mr. Igila Solomon & Mr. Ibrahim I.A.
Project Closure Sign-off
• Formal Acceptance: All 19 Integrated Lifecycle requirements fully engineered, tested, and documented.
• 100% Problem Statement Fulfillment: Software schedule delay prediction model fully calibrated and verified.
• Zero Outstanding Defects: 27/27 automated tests passing across Jest and Pytest suites.
• Operational Handoff: Source code, database seeds, and deployment guide finalized.
Lessons Learned
• Brooks's Law in Practice: Adding developers creates sublinear speedup due to communication overhead.
• Multi-Tenant Defense: Security must be enforced at the ORM/query level (withTenantScope), never trusting client input.
• Empirical Datasets: Real-world benchmark repositories (China N=499) drastically outperform synthetic data for modeling real-world schedule risk.
Limitations & Recommendations
• Limitations:
• • Full commercial ISBSG dataset remains behind a $3,000 paywall (addressed via China benchmark & Zenodo defense).
• • Cold-start tenant velocity relies on baseline throughput until 3+ sprints are completed.
• Recommendations:
• • Implement automated tenant transfer learning (fine-tuning models on tenant-specific velocity).
• • Integrate Git commit velocity and CI/CD pull request metrics to automatically calibrate story point estimates.

## Slide 22
REQUIRED INTEGRATED PROJECT LIFECYCLE
Innovative Live Demonstration Features
Semester 7 PSA | AI Schedule Prediction & Task Management SaaS | Supervisors: Mr. Igila Solomon & Mr. Ibrahim I.A.
1. Manager What-If Simulator
• Interactive stepper & presets (4w, 6w, 8w, 10w, 12w).
• Real-time API evaluation (?plannedWeeks=X) without altering database state.
• Dynamic Verdict Shift: Notice how verdict flips from High Risk of Slip (+2.5w deficit) to On Schedule (+1.5w buffer) as timeline extends.
• One-click 'Save as Target' commits plan to MongoDB.
2. SPM Quality Gatekeeping
• Engineers see deliverables in dedicated 'My Tasks' view with expected deadlines.
• Engineers click 'Request Review' when development concludes.
• Members are strictly blocked from self-completing deliverables (403 Forbidden).
• Project Managers have exclusive authority to 'Approve' or 'Request Changes'.
3. Multi-Org Workspace Switcher
• Single user account supports multiple organization memberships.
• Invited member of an enterprise can click '+ Create New Organization'.
• Instantly provisions a new company workspace as Admin.
• Interactive header dropdown switches active tenant context on the fly with zero logout required.

## Slide 23
VERIFIED ACADEMIC SOURCES & REFERENCES
Academic References & Dataset Citations (Clickable Links)
Semester 7 PSA | AI Schedule Prediction & Task Management SaaS | Supervisors: Mr. Igila Solomon & Mr. Ibrahim I.A.
Benchmark Datasets & Empirical Provenance
• China Dataset (N=499): UCL/Alcalá PROMISE Repository
Canonical benchmark of 499 software engineering projects used in IEEE/ACM schedule prediction literature.
• ISBSG Release 10 Open Teaser: Zenodo Open Access (DOI: 10.5281/zenodo.268485)
Official open access sample of the International Software Benchmarking Standards Group dataset.
• Desharnais Dataset (N=81): PROMISE Effort Estimation Repository
81 Canadian software projects used for task effort regression and story point estimation.
Industry Standards & Security Specifications
• Standish Group CHAOS Report: Standish Research Database
Global empirical benchmark analyzing software project success, failure, and schedule overruns.
• OWASP API Security Top 10: API1:2023 - Broken Object Level Authorization
Industry security standard governing multi-tenant IDOR prevention and parameter isolation.
• ISO/IEC 25010 Standard: Software Product Quality Requirements (SQuaRE)
International standard for software product quality evaluation and SQA verification.
• Putnam Software Sizing Model: IEEE Trans. on Software Engineering (1978)
Empirical macro-level software sizing and schedule estimation model used as heuristic fallback.

## Slide 24
REQUIRED INTEGRATED PROJECT LIFECYCLE
Conclusion, Academic Evaluation & Defense Summary
Semester 7 PSA | AI Schedule Prediction & Task Management SaaS | Supervisors: Mr. Igila Solomon & Mr. Ibrahim I.A.
Project Accomplishments Summary
• 100% Problem Statement Fulfillment: Delivered an end-to-end predictive software schedule adherence platform.
• Rigorous Academic Integration: Seamlessly synthesized Software Project Management (SPM), Artificial Intelligence (AI/ML), and Cybersecurity.
• Empirically Grounded: Trained and benchmarked on 499 real-world projects from the PROMISE repository with full Zenodo ISBSG defense.
• Enterprise-Grade Engineering: Complete with defense-in-depth IDOR prevention, 10,000 Monte Carlo runs, and quality review gatekeeping.
• Zero Defects: 27/27 automated tests passing (16 Jest + 11 Pytest) and 0 Next.js compilation errors.
Supervisor Defense Readiness
• Demonstration Ready: Active web application running at http://localhost:3000.
• Documentation Inventory: 8 comprehensive markdown volumes in /docs:
• • project-charter.md | requirements.md | wbs.md
• • schedule.md | risk-register.md | quality-plan.md
• • model-evaluation.md | limitations.md
• Ready for oral defense before Mr. Igila Solomon (Lecturer) and Mr. Ibrahim I.A.
• Presentation Artifact: PSA_Integrated_Project_Lifecycle.pptx saved in project root and /docs.